PROJECT REPORT

Full Stack Web Development (MERN)

PathPort – Professional Networking Platform for Higher Education Students

| Created By: | Anuj Tiwari | Approved By: | <Domain Lead Name> |
| --- | --- | --- | --- |
| Created On: | 05-MAY-2026 | Approved On: | DD-MMM-YYYY |

Page left blank intentionally

- INDEX

1	PROJECT DETAILS	2

2	SUMMARY	2

3	INTRODUCTION	2

3.1	Background	2

3.2	Stakeholders	2

3.3	Objectives	2

4	METHODOLOGY	2

4.1	Considerations & Assumption	3

4.2	Approach	3

4.3	Activities	3

5	TARGETTED V/S ACHIEVED OUTPUT	3

6	CONCLUSION	3

7	APPENDICES	4

7.1	Appendix A – Title	4

General Instructions for using the Live Project Report Template

- This template and the subsequent document created using this template is a confidential document and is the intellectual property of Cloud Counselage Pvt. Ltd. Circulating it outside of the organisation without the consent of Cloud Counselage Pvt. Ltd. is the breach of company policies and will lead to legal actions

- This template is a guideline document to communicate the implementation of design ideas and the results of the work to the stakeholders.

- The text between inequality (< >) is to be replaced by relevant text

- Please remove the yellow highlight on the Text between the inequality (< >). This is done to help you notice the text to be changed/replaced

- The text in italics highlighted in grey is just for reference and should be removed after adding the relevant text

# PROJECT DETAILS

| Project Name | PathPort – Professional Networking Platform for Higher Education Students |  |  |
| --- | --- | --- | --- |
| Project Sponsor | Tushar Topale |  |  |
| Project Manager | Harshada Topale |  |  |
| Start Date | 20-APRIL-2026 | Completion Date | 05-MAY-2026 |

# SUMMARY

<Explain what the project was expected to deliver, why the project was needed and what the long-term benefits have been or will be. Even though a summary is placed at the beginning of a project report, you can only write it once your entire report is complete.>

PathPort is a full-stack MERN web application built for higher-education students, recruiters and mentors. The project was expected to deliver a professional networking platform similar to LinkedIn, combined with job and internship management like Internshala, and mentorship features like Unstop. In addition, the system had to support continuous professional development through new student-centric features.

The project was needed because existing platforms are generic and are not designed for a student’s full journey from first year to final year. Students struggle to understand which skills to learn, how to prove those skills with real work, how to find high-quality internships, and how to get regular guidance from mentors. PathPort solves this by providing Skill Pathway Maps, Evidence-based Portfolios, Growth Timelines, a transparent internship pipeline and AI-assisted career support.

Long-term benefits include:

• students building a strong, evidence-backed professional identity;

• recruiters getting better-qualified applicants with clear proof of work;

• mentors having a structured way to engage with motivated students;

• Cloud Counselage and partner institutions being able to showcase and track student growth across batches.

# INTRODUCTION

## Background

<Take this section from the problem statement & the discussion points from requirement elicitation meeting>

Higher-education students today use multiple tools for their career development: LinkedIn for networking, Internshala for internships and Unstop for competitions and mentorship. These platforms are powerful but generic. They are not built specifically for students, and they rarely support the entire academic journey from the first year of college to final placements.

Common gaps identified were:

• No clear, visual roadmap of what skills to learn for a particular role.

• No structured way to prove skills with real evidence of projects and tasks.

• Limited visibility into the quality of internships (many are low-learning or exploitative).

• Lack of continuous mentorship and reflection on learning.

• Fragmented experience across multiple platforms and tools.

The GPI / Cloud Counselage problem statement captured this challenge as:

“Unavailability of a professional networking platform for higher education students for continuous professional development.”

PathPort was conceptualised as a single platform that directly addresses this gap.

## Stakeholders

<Take this section from the problem statement & the discussion points from requirement elicitation meeting>

The main stakeholders identified for PathPort are:

• Students (primary users)

– Undergraduate and postgraduate students from technical and non-technical streams.

– Use PathPort to build their professional profile, plan skills, showcase evidence and apply for opportunities.

• Recruiters / Hiring Managers

– Startup founders, HR professionals and technical leads.

– Use PathPort to post jobs and internships, view applicants and manage the recruitment pipeline.

• Mentors

– Industry professionals, alumni and experts.

– Use PathPort to create mentorship offers, manage sessions and guide students.

• Cloud Counselage and GPI Team

– Provide the problem statement, review progress and evaluate the project.

– Potentially use PathPort concepts for future talent development initiatives.

• Educational Institutions (future scope)

– Colleges and universities who can use the platform to track and support student development.

## Objectives

<Reference the objectives in the Project Charter and describe what has been achieved. If there were any changes to the project objectives since the Project Charter was approved/submission they should be documented here.>

The high-level objectives defined in the Project Charter were:

• To design and develop a full-stack MERN web application called “PathPort”.

• To support three primary roles: Student, Recruiter and Mentor.

• To provide LinkedIn-like networking features (profile, skills, feed, connections, messaging).

• To provide Internshala-like job and internship management (job posting, applicant tracking).

• To provide Unstop-style mentorship (mentor profiles, mentorship offers, sessions).

• To add new features for continuous professional development such as Skill Pathway Map, Evidence Portfolio, Growth Timeline & Journal, Opportunity Quality Index (OQI) and AI-based career guidance.

• To deploy the application using free cloud services and follow all GPI / Cloud Counselage technical guidelines.

Achievement:

• All three roles (Student, Recruiter, Mentor) were implemented with their main flows.

• Core LinkedIn-like features (profiles, skills, experience, connections, messaging and feed) were developed.

• Job posting, recruiter dashboards and applicant pipelines were implemented.

• Mentorship profiles, offers and session management were developed.

• Innovative features including Skill Pathway Map, Evidence Portfolio, Growth Timeline, OQI and Jarvis-style AI assistant were implemented in working form.

• Backend was deployed on Render, frontend on Vercel and MongoDB Atlas was used as the database.

No major objective from the charter was dropped; however, some advanced ideas such as deep analytics dashboards and full mobile apps were kept as future scope.

# METHODOLOGY

These conventions are all about the positions of line breaks, how many characters should go on a line, and everything in between.

## Considerations & Assumption

<Mention any constraints, challenges and reasons for making the assumptions you made for delivering this project that formed to basis for working on this project>

Several considerations and assumptions influenced the design and implementation of PathPort:

• Time constraint:

– The project had to be completed within the 120-hour internship window, so scope had to be realistic and prioritised.

• Technology constraint:

– The solution needed to use the MERN stack (MongoDB, Express, React, Node.js) as specified by GPI.

– Only free and open-source tools and free cloud tiers were allowed, so complex paid services had to be avoided.

• Deployment constraint:

– The system needed to be deployable on free platforms (Render, Vercel, MongoDB Atlas), which imposed some resource and configuration limits.

• Assumptions:

– Stable internet connectivity would be available for development and testing.

– OpenAI free or trial API access would be sufficient to demonstrate Jarvis and Career Translator features.

– Only one active developer (intern) would be working on the codebase; no large multi-developer merge conflicts.

– Evaluators would use the provided demo accounts rather than creating new users during testing.

## Approach

<Mention the structured approach you adopted to solve the problem and why. Keep it conceptual>

The overall approach followed a simple, iterative life-cycle rather than a strict waterfall model:

1. Requirement Understanding and Benchmarking

– Studied the official problem statement and compared features of LinkedIn, Internshala and Unstop.

– Discussed requirements with GPI documentation and clarified scope for students, recruiters and mentors.

2. Architecture & Design

– Designed a MERN-based three-tier architecture (React SPA → Express API → MongoDB Atlas + AI).

– Designed main data models (User, Job, Application, EvidenceCard, SkillNode, MentorSession, Review, etc.).

– Sketched rough wireframes for key screens such as dashboards, skill map, portfolio and applicants view.

3. Incremental Development

– Backend API for basic authentication and user roles.

– Frontend authentication and routing.

– Student features, then recruiter features, then mentor features.

– Finally, AI integrations (Jarvis, Career Translator) and enhancements (OQI, notifications).

4. Continuous Testing & Adjustment

– Tested each module locally with Postman and frontend UI.

– Adjusted models and APIs as flows became clearer.

– Deployed early versions to the cloud to catch environment-related issues.

5. Documentation & Finalisation

– Updated documentation, coding standards, report, PPT and demo video towards the end.

## Activities

<Mention the activities you performed to deliver the project. E.g. requirement gathering, planning, etc.>

Key activities performed during the project included:

• Requirement Gathering

– Analysed the problem statement and supporting slides from Cloud Counselage.

– Identified stakeholders and refined use-cases for Student, Recruiter and Mentor roles.

• Planning

– Prepared Project Charter, Work Breakdown Structure (WBS), basic schedule and RAID log.

– Defined scope, risks, assumptions and constraints.

• Design

– Created high-level system architecture diagrams.

– Designed database schema using Mongoose models.

– Prepared simple UI sketches and decided the navigation structure.

• Development

– Implemented backend APIs using Node.js, Express and Mongoose.

– Implemented React frontend with TypeScript, React Router, Context API and MUI.

– Integrated student, recruiter and mentor flows.

– Added Skill Pathway Map, Evidence Portfolio, Journal, OQI and AI modules.

• Testing

– Performed manual testing for all three roles using demo users.

– Validated application flows, error handling and security (auth, protected routes).

• Deployment

– Deployed backend on Render with environment variables.

– Deployed frontend on Vercel and configured API base URL.

– Verified that hosted versions work correctly end-to-end.

• Documentation & Handover

– Prepared Coding Standards, SRS, Design Specification, Project Charter and this Project Report.

– Recorded a 5-minute demo video and prepared a presentation (PPT).

# TARGETTED V/S ACHIEVED OUTPUT

<Mention the targeted output in the project plan and against it what you have been able to achieve. Also mention the reason of deviation. Please remember the deviations will not impact the evaluation and the results of your internship. This sections will help you to analyse the results and understand the cause for deviation that will be lessons learnt for you and would help you to perform better in the next project>

The initial plan (target) was to:

• Implement a basic MERN application with:

– Student and Recruiter roles,

– Profile pages,

– Simple job posting and application features,

– Minimal networking functionality.

• Deliver:

– Source code,

– One deployment,

– Basic documentation and a short demo video.

During the actual execution, the project achieved more than the initial minimum target:

• Achieved Outputs:

– Implemented three roles: Student, Recruiter and Mentor.

– Implemented advanced features:

▪ Skill Pathway Map with interactive nodes,

▪ Evidence-based Portfolio (EvidenceCards),

▪ Growth Timeline & Journal,

▪ Opportunity Quality Index (OQI) with review system,

▪ Transparent application pipeline,

▪ Jarvis-style AI assistant and Career Translator,

▪ Notifications and basic social feed.

– Deployed backend and frontend on separate cloud platforms.

– Created a detailed README, project report, PPT and demo video.

• Deviations:

– Some very advanced ideas (full real-time chat using WebSockets, video calls, deep analytics dashboards, native mobile app) were left for future scope due to time constraints and free-tier resource limits.

– Automated unit tests are limited; most testing was manual.

These deviations are acceptable because they were clearly marked as “out of scope” and do not affect the core project goals set in the charter.

# CONCLUSION

<Mention the how it will prove to be useful for the stakeholders and what can be the future scope>

PathPort successfully delivers a working proof of concept for a professional networking and continuous-development platform tailored to higher-education students. It combines the best aspects of LinkedIn, Internshala and Unstop, and adds new features that these platforms do not provide in one place.

For students, PathPort is useful because it:

• helps them understand what skills they need for a career role (Skill Pathway Map);

• gives them a place to store real evidence of their work (Evidence Portfolio);

• allows them to track their journey via a Growth Timeline and Journal;

• protects them from low-quality internships (OQI);

• offers guidance from mentors and from profile-aware AI (Jarvis, Career Translator).

For recruiters, PathPort:

• provides more complete and trustworthy profiles,

• offers a clear applicant pipeline,

• makes shortlisting and communication easier.

For mentors, PathPort:

• gives a structured way to define offers and manage sessions,

• allows them to track mentee progress and give feedback.

Future scope includes:

• real-time messaging and notifications using WebSockets,

• integrated video calls for mentorship sessions,

• automatic résumé generation from PathPort profile data,

• institution-level analytics and dashboards,

• mobile applications (Android/iOS),

• more advanced AI for personalised learning paths and job matching.

Overall, the project meets the GPI problem statement and technical requirements and provides a strong foundation for future development.

# APPENDICES

## Appendix A – Title

Appendix A – Key Screens and Components

• StudentDashboard.tsx – Student overview of skills, recent evidence and matching jobs.

• RecruiterDashboard.tsx – Recruiter’s list of jobs with applicant statistics.

• MentorDashboardPage.tsx – Mentor’s session requests and upcoming sessions.

• SkillMap.tsx – ReactFlow-based skill pathway visualisation.

• EvidenceCard.tsx – UI component to display evidence with tags and links.

• JobApplicantsPage.tsx – Recruiter view of all applicants for a given job.

• AiJarvisPanel.tsx – Jarvis AI chat and voice assistant UI.